| «Project Scope Management» Course Description Faculty of Technology and Management |
| --- |
| General Information |
| University | National University of Architecture and Construction of Armenia (NUACA) |
| Course title | Project Scope Management |
| Course/Module code |  |
| Course type | Compulsory |
| Year of Study | 2017-2018 |
| Term/Semester | Fall 2017 session |
| Credits awarded | 3-ECTS |
| Degree | Master’s |
| Enrollment status | Full time |
| Entry requirements/ Competences | Knowledge of English: reading, understanding and speaking skills |
| Lecturer’s details |
| Name, surname | Irina Vanyan |
| Academic title | Associate Professor, PhD in Economics |
| Contact details | E-mail: irinavanyan@gmail.com ; (+374093) 56-28-98 |
| Office hours and consultation schedule | Every Tuesday: from 11:00am to 13:00pm; every day available by e-mail from 17:00pm to 18:00pm. |
| Course Structure |
| Course Aim and Objectives | Course aim: Executing the Scope Management phase of the project will allow to create and maintain the Scope Statement that outlines the deliverables needed to produce by the end of the project. This course aims to give students an opportunity to learn the contemporary tools and technics on how the project scope can be planned and managed to ensure that only the work that is defined in the Scope Statement is actually executed. Objectives: develop a project charter plan of project scope collect stakeholders’ requirements define project scope create a work breakdown structure validate project scope control scope of a project |
| Short Description | The course offers the theoretical and practical knowledge and skills how projects are defined and ultimately translated into manageable project scope. It provides a fundamental knowledge on project scope management, particularly main definitions, how to identify stakeholder needs and convert those needs into viable, measurable project scope documentation, how a project manager can successfully manage a project scope, also make informed recommendations when trade-offs between project scope, cost, and schedule become necessary. |
| Module/Topic | Learning Outcomes | Teaching Method | Assignments and Literature | Form of Assessment |
| Introduction to the Course. What is a project, project management, project manager? Syllabus presentation: Goals, objectives, learning outcomes, policies, assessment conditions. | К1, К2 | Interactive lecture by using of slide show presentation | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 3-5, 15-17, 30-37. | Discussion in class, Q&A |
| What is project scope? Common introduction of processes of project scope management. | К1, К2 | Interactive lecture by using of slide show presentation, activating exercise by small groups | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 50-60 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Small groups’ work presentations |
| Plan scope management: Charter development, how to prepare a detailed scope statement, how to create Work Breakdown Structure (WBS) from the scope statement, how to maintain and approve the WBS, how to get formal acceptance for the project’s deliverables, how to manage changes to scope. | К1, К2, К3 | Interactive lecture by using of slide show presentation, activating exercise by small groups | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 66-71, 105-123, 125-131 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Written tests, small groups’ charters presentations |
| Collect requirements: work out what project stakeholders want from the project. Categories of requirements: functional and non-functional requirements, stakeholder requirements such as reporting requirements, support and training requirements, business requirements, project requirements such as levels of service or quality. How the stakeholders’ requirements collection will be documented. | К2, К3, S1, S2, S3 | Interactive lecture by using of slide show presentation, discussions | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 66-71, 105-123, 125-131 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Written tests, discussion in class, Q&A |
| Define scope: how the requirements should be turned into a detailed description of the product or service that the project is going to create. Project scope statement to refer during the project. List of what’s in scope of the project and what’s out of scope. | К2, К3, S1, S2, S3 | Interactive lecture by using of slide show presentation, activating exercise by small groups | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 66-71, 105-123, 125-131 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Small groups’ charters presentations |
| Create Work Breakdown Structure: how the list of stakeholders’ requirements will be turned into a structured vision of what it needs to be done. How the big task of the project is breaking down into smaller, manageable chunks. WBS as a good tool to manage a project scope. | K3, S1, S2, S3 | Interactive lecture by using of slide show presentation, activating exercise by small groups | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p. 66-71, 105-123, 125-131 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Small groups’ charters presentations |
| Validate scope as the process of formally accepting the completed deliverables and confirming that the project has met its objectives, as defined in the scope statement. | S1, S2, S3 | Interactive lecture by using of slide show presentation, discussions | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p.125-131, 133-135 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Written tests, discussion in class, Q&A |
| Control scope: monitoring the status of the project and product scope and managing scope changes. Controlling change in all parts of the project, including the other knowledge areas. | K2, K3, A1, A2, A3 | Interactive lecture by using of slide show presentation, discussions | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): P.p.125-131, 133-135, 138-139 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Written tests, discussion in class, Q&A |
| Practical simulation of the process of project scope defining. | A1, A2, A3 | Activating exercise by small groups | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): Chapter 5, p.p. 105-139 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Small groups’ charters presentations |
| Finalization of students’ knowledge, skills: preparatory work to the final examination. | K1, K2, K3, S1, S2, S3, A1, A2, A3 | Discussion, Q&A | [1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition): Chapter 5, p.p. 105-139 [2] Vanyan, I.” Project Management”. Educational Textbook, Yerevan, Republic of Armenia, 2014, Chapter 6, p.90-103 | Q&A, discussion, written tests |
| Teaching and Assessment Requirements | Teaching: The students of the course should abide the following requirements: attending the classroom for lectures, active participation in class discussions, group works, activating exercises, tests, individual work and assignments execution. Students are expected to attend all class sessions as listed on the course calendar. The best way to contact Instructor outside of the class hours is via email because the important announcement and information about students’ performance (progress, scores, etc.) will be posted via e-mail. in order to help student to be able to catch up with the materials covered in the class every week, the outline of the weekly teaching for each topic will be provided to student via e-mail to help student to prepare for examination. Laptops, iPad and cell phones type devices are permitted for note-taking and course related material only. Food eating in class room is prohibited strongly because it is distracting to lecturer and other students. Battled water, coffee, tea, soft drink, etc. are fine, but users have to be considerate and do not leave trash. In case of spilling something it should be cleaned up by user. Students have to arrive to class on time. If student miss class, it is solely his/her responsibility to obtain the notes and/or materials given from a classmate. Academic honesty is expected. Assessment: a final examination test passing is a mandatory. Every student has to attend the final exam. Final exam will be conducted by using test that includes all materials studied in the whole course. Total score is 20 points. For test evaluation the following scale will be used: Criteria Assessment 99-100% of the test’s Questions are answered perfectly 20 points 95-98% of the test’s Questions are answered perfectly 19 points 90-94% of the test’s Questions are answered perfectly 18 points 80-89% of the test’s Questions are answered perfectly 17 points 70-79% of the test’s Questions are answered perfectly 16 points 60-69% of the test’s Questions are answered perfectly 15 points 50-59% of the test’s Questions are answered perfectly 14 points 40-49% of the test’s Questions are answered perfectly 13 points 30-39% of the test’s Questions are answered perfectly 12 points 20-29% of the test’s Questions are answered perfectly 11 points 10-19% of the test’s Questions are answered perfectly 10 points Less than 10% of the test’s Questions are answered perfectly failure |
| Resources | Computer, projector |
| Learning Outcomes |
| Knowledge | K1 - to present the fundamental knowledge in the field of project scope management, K2 - to present the main definitions concerned to the project scope, K3 - to present the scope management processes, particularly: plan scope management, collect requirements, define scope, create work breakdown structure (WBS), validate scope, control scope. |
| Skills | S1 - to develop the project charter by using the contemporary approaches of project scope management, S2 - to apply the main principles of scope management to practical situation, S3 - to discuss the different case studies regarding the field of project scope management, |
| Attitudes | A1 - to communicate with the stakeholders of the project with the purpose to identify their needs to define the scope of the project, A2 - to exercise the skills in the field of WBS creation, A3 - to demonstrate the capacity to control the project scope to give recommendations when trade-offs between project scope, cost, and schedule become necessary. |

Literature:

Required reading:

[1] A Guide to the Project Management Body of Knowledge (PMBOK® Guide Fifth Edition).

[2] Vanyan, I.” Project Management”.  Educational Textbook, Yerevan, Republic of Armenia, 2014.

Further reading:

[3] Project Management Book. http://www.hraconsulting-ltd.co.uk/project-management-book-0101.htm

[4]  Project Phases. http://www.hyperthot.com/pm_fazes.htm

[5] The Project Life Circle. http://www.visitask.com/project-life-cycle.asp

[6] Project Management Kit. http://www.method123.com/project-management-kit.php?AID=066976

[7] Christensen, E. “How to Create a Work Breakdown Structure and Why You Should”. https://www.lucidchart.com/blog/how-to-create-a-work-breakdown-structure-and-why-you-should